Almather Hospital

OR & Endoscopy Commissioning Taskforce

Simulation Scenario Report: Elective Admission

Scenario Title: Outpatient Clinic to Operating Room — Elective Laparoscopic Cholecystectomy

| Simulation Date | August 4, 2026 | Version | 1.0 |
| --- | --- | --- | --- |
| Moderator | Dr. Felwa Almarshad | Prepared | August 3, 2026 |

# Executive Summary

This report defines a two-phase operational simulation validating the full elective surgical patient journey — from outpatient clinic booking through to discharge — ahead of Almather Hospital's OR & Endoscopy Phase 1 commissioning.

Phase 1 (10:00 AM, General Surgery Clinic) tests the clinic booking process: OR order, anaesthesia clearance, and scheduling. Phase 2 (2:00 PM, OR 3) tests patient admission through to OR, PACU, return to ward, and discharge, including a targeted HIS test for a lap-to-open procedure change.

# Section I: Scenario Demographics

Simulation Participants:

- OPD Reception — Ms Nouf

- General Surgery / Urology / Ob-Gyn / Plastics — Dr. Munirah, Dr. Shaheer

- Anaesthesia Pre-Assessment Clinic — Dr. Nouf

- Clinic Nurses (General Surgery) — Rowena, Fe

- OPD Charge Nurse — Bruce

- Case Manager / Scheduler — Abdulrahman

- OR Charge Nurse — Kaster

- Floor Manager — Dr. Nouf

- Admission / Registration Office — Ghada, Mr Abdulrahman

- Ward Nurse — Mrs. Mallkah

- HIS Team — Mr.Arun

Educational Goal:

Validate the complete workflow for scheduling and admitting an elective surgical patient, from outpatient clinic booking through to discharge.

CRM Objectives:

- Role clarity

- Interdepartmental communication

- HIS documentation

- Elective booking process

- Admission planning

- Patient education

- Closed-loop communication

# Section II: Clinical Scenario

Clinical Vignette:

A 45-year-old female presents to the General Surgery Outpatient Clinic with recurrent right upper quadrant pain after meals. A previous ultrasound confirms symptomatic gallstones without acute cholecystitis. The surgeon decides to proceed with an elective laparoscopic cholecystectomy.

Patient Profile:

- Age: 45 years

- ASA: II

- Diagnosis: Symptomatic Cholelithiasis

- Procedure: Elective Laparoscopic Cholecystectomy

Objective: Evaluate the operational workflow rather than the clinical management.

# Section III: Scenario Timeline & Workflow

## Phase 1 — 10:00 AM: Clinic Booking (Pre-Op)

Location: General Surgery Clinic

| Time | Step | Action / Trigger | Responsible |
| --- | --- | --- | --- |
| 10:00 AM | Registration | Patient registered at OPD reception | Ms Nouf |
|  | Surgical consult | OR order placed, anesthesia referral made, pre-op labs (type & screen) ordered, grouping done, consent signed | Dr. Munirah / Dr. Shaheer |
|  | Lab visit | Patient attends lab for pre-op tests (type & screen, grouping) as ordered | Lab Tech / Mr.Abdulrahman |
|  | Anaesthesia pre-assessment | Patient reviewed and optimized in Pre-Anaesthesia Clinic (labs, clearance) | Dr. Nouf |
|  | Clinic nursing support | General surgery clinic nursing support provided | Rowena / Fe |
|  | Case manager confirmation | OR availability confirmed, PAC cleared, financial approval obtained (RCM) | Abdulrahman / Ms Salha |
|  | Scheduling | OR slot confirmed with OR charge nurse + floor manager; patient contacted to confirm time; schedule built | Abdulrahman |
|  | OR preparation | OR arranged with floor manager; instruments prepared; nurses briefed | Kaster |
|  | Floor coordination | Case arranged on the operating list | Dr. Nouf |
|  | Admission notified | Admission/registration office notified by the same order | Mr Abdulrahman |
|  | HIS check | Order reflected correctly end-to-end in HIS | Arun |

## Phase 2 — 2:00 PM: Admission, OR, PACU & Discharge (Peri-Op)

Location: Ward, OR 3

| Time | Step | Action / Trigger | Responsible |
| --- | --- | --- | --- |
| 2:00 PM | Contact patient | Patient contacted with fasting instructions and admission time | Admission office / Mrs.Ghada/Abdulrahman |
|  | Admission | Patient registered on arrival (patient access) | Mrs.Ghada |
|  | Ward | Bed reserved; physician H&P reassessment, consent, site marking done; pharmacy orders placed; pre-op nursing care given (IV line, dressing) | Mrs. Mallkah / Ward team |
|  | OR front desk | Ward called when OR is ready | Mr.Kester |
|  | OR — medications & supplies | Pre-op medications administered; consumables and instruments verified | — |
|  | Procedure | Surgery performed | OR surgeon / anesthesia / nurse |
|  | PACU | Operative notes completed, mandatory post-op orders entered, final billing completed by OR nurse; post-anaesthesia recovery and handover | PACU / OR nurse |
|  | Return to ward | Patient transferred back to inpatient ward bed | Ward team |
|  | Discharge | Discharge summary, instructions and follow-up booking completed; financial clearance and visit closure | Physician / Patient Services |
|  | HIS test | Simulate a procedure change (lap converted to open) and confirm HIS updates correctly | Arun (HIS) |

# Section IV: Auditor Checklist

- Registration completed in HIS

- Surgical assessment documented

- Consent completed

- OR booking submitted correctly

- Surgery date assigned

- Anaesthesia assessment completed

- Admission office contacted patient

- Floor Manager informed and bed allocated

- OR Charge Nurse confirmed equipment and staffing

- Ward completed H&P reassessment, consent, site marking, pharmacy orders

- PACU operative notes and mandatory post-op orders completed

- Final billing completed by OR nurse

- Patient returned to ward bed and discharged with instructions and follow-up booked

- HIS correctly reflects a lap-to-open procedure change

## Success Criteria

The simulation is considered successful if:

- All Phase 1 steps (10:00 AM, General Surgery Clinic) complete without a blocked handoff

- All Phase 2 steps (2:00 PM, OR 3) complete through to discharge without a blocked handoff

- Every item on the Auditor Checklist above is confirmed complete

- The HIS lap-to-open test updates correctly

Any item not met is logged as a gap and tracked to resolution ahead of Phase 1 OR opening.

## Debrief

Timing: immediately following Phase 2, same day (August 4, 2026).

Facilitator: Dr. Felwa Almarshad (Simulation Moderator).

Format: walk through the Debriefing Questions in Section VI with all participants present; gaps identified are logged and assigned an owner for follow-up.

## Contingency

If the simulation surfaces a blocking issue (e.g. a stopper-level gap in booking, admission, or OR readiness), OR opening remains gated until it is resolved and re-tested. Non-blocking gaps are logged with an owner and target date for follow-up.

# Section V: Departments Involved

Primary participants:

- General Surgery Consultants (Dr. Munirah, Dr. Shaheer)

- Clinic Nurses (Rowena, Fe)

- Outpatient Registration (Ms Nouf)

- Anaesthesia Pre-Assessment Clinic (Dr. Nouf)

- Case Manager / Scheduler (Abdulrahman)

- OR Charge Nurse (Kaster)

- Floor Manager (Dr. Nouf)

- Admission / Registration Office (Ghada, Mr Abdulrahman)

- Surgical Ward Nurse (Mrs. Mallkah)

- OR Team (Dr.Munirah, Dr.nouf, nurse)

- PACU Nurse

- Porter / Patient Transport

- HIS Team — observer (Arun)

- Quality Department — observer

# Section VI: Debriefing Questions

- Who initiates the OR booking?

- Who assigns the operation date?

- Who informs the patient?

- Who informs the Floor Manager?

- When is the ward notified?

- Who confirms bed availability?

- Who confirms equipment availability?

- When is Anaesthesia involved?

- When is the patient officially admitted in the HIS?

- Was communication between clinic, ward and OR effective?

- Did the handoff from Phase 1 (10:00 AM booking) to Phase 2 (2:00 PM admission) run without gaps?

- Did HIS correctly handle the lap-to-open procedure change test?

# For Later

Defects: need package inclusion / exclusion tests.